# 8. MOVIE & SERIES COMPANION AGENT

PROJECT SDLC SCHEDULE: FINAL YEAR CAPSTONE 2025-26

Target Start Date: 16th Dec 2025

Project Handover Date: 20th Jan 2026

Final Submission Date: 30th Jan 2026

Responsible Person: [Assigned Student Name]

# Checkpoint 1: [22/12/2025] – Database & User History Setup

Configure MongoDB for storing User Watch History, Likes, and Dislikes.

Set up Python service for external movie data fetching.

Deliverable: User History Database & API Setup.

# Checkpoint 2: [29/12/2025] – Recommendation & Recap Engine

Python Service: Implement logic for personalized recommendations and episode recaps.

Node.js Backend: Manage user sessions and history updates.

Deliverable: Smart Recommendation Backend.

# Checkpoint 3: [05/01/2026] – Interactive Hub Development

Develop the UI for browsing recommendations and reading recaps.

Implement the interactive quiz module.

Deliverable: Engaging User Interface.

# Checkpoint 4: [12/01/2026] – Context Testing & Integration

Integrate user history with the recommendation engine.

Test multi-turn context (ensuring the agent remembers previous queries).

Deliverable: Context-Aware Companion Agent.

# Checkpoint 5: [19/01/2026] – Project Handover & Documentation

Finalize feature set and complete code comments.

Deliverable: Project Handover Document (20th Jan).

# Checkpoint 6: [30/01/2026] – Final Submission & Demo

Final Project Report, PowerPoint Presentation, and Live Demo.